---Public----

* Home page
  + Talks about the product.
  + Has links to login
  + Has links to public projects.
* Login Page
  + Does login functionality.
* Public Projects Page (Only difference from private is this is not editable)
  + Select the projects
  + Each project has an agile board.
  + Each product has a backlog
  + Each product has a bug list

---Private-----

* Projects page -> Can see your projects first
  + User can create a new project (They will be added to it by default).
  + User can see and select existing projects (That they are joined into, if they are not joined into, then other users who are in the project can join that user).
* Tasks page
  + Will show tasks for the selected project. The user can see all tasks.
  + This page will look like a Kanban board
  + User can CRUD the columns.
  + User can CRUD the tasks.
  + Tasks have
    - Type: Task or bug
    - Name: The title
    - Description: Extra explanation
    - User responsible: List of user
    - Conversation: comments from users
    - State: In which column it is in.
    - Uuid
    - Tags
    - Date created
    - Estimated time to complete
    - State History
  + Tasks can be dragged and dropped between columns (changing its State).
  + Clicking on task will open more information dialog box with options to edit everything

-----Version 1-----

* Kanban board with drag and drop tasks between columns
* Customizable columns
* Assign user to task(can be multiple users)
* Assign users to project.
* Will not have agile methodologies in first iteration. No user stories, no epics, no sprints
* Login as main user
* CRUD projects
* CRUD tasks
* Project is collection of tasks
* Task has option of being task or bug
  + Difference between task and bug object is color

Extras – would be nice

* Project holds SRS document, requirements, description, ect.
* Search feature
* Collapsible boxes/tasks/columns
* Task has move to function
* Task has comments from users

Future – what we can do in future

* Scrum board.
* Sprints
* User stories
* Backlog of epics
* Page to add new users
* Tasks can have attachments -> images, pdfs, docs, ect